# Clean POWA! | Open Decisions and Reviewer Questions

Status: OPEN, 25 October 2026. Do not implement the proposed alternatives here as final rules until the project owner selects them. The original Clean_POWA_Remaining_Spec_Decisions.txt had 17 issues. This register preserves those concerns, corrects source-drift where the CLEAN files now say something different, and identifies additional gaps a developer is likely to encounter. References use source shorthand explained in the consolidated handoff.

Use this response template for each item: Decision: ___ | Rationale: ___ | Updated authoritative source / tab: ___ | Test case: ___. Priority P0 means required for deterministic core-loop implementation; P1 means a significant demo rule or test; P2 means desirable polish or full-release planning.

# Decision log

## D01 [P0] Which upgrades are included in the demo, especially WAX?

Evidence: GDD, “The DEMO will contain all upgrades and features including WAX and retractible bristles” (near demo scope). BALANCE Upgrade definitions!A1:C10 labels all nine entries FULL; PENDING item 1 says an earlier GDD omitted Wax and the workbook marked some as DEMO. Why open: these statements cannot all be treated as current authoritative demo roster. Decide: explicit list of nine demo-available upgrades, whether Wax is in or out, and whether DEMO/FULL labels should be fixed. Acceptance: the UI and configuration agree on one roster.

## D02 [P0] Precisely when do POWAIN, POWAOUT, purchases and Banked POWA post?

Evidence: GDD, day costs and score/start flow; RULES, POWAIN, POWAOUT, Banked POWA and Score Phase; PENDING 2. Why open: prose alternates between Banked = POWAIN - POWAOUT and adding gross POWAIN to a prior bank, with POWAOUT charged later. Decide: event-by-event ledger (first-day seed, each score, unlock purchase, enabled maintenance, day-start fee, checkpoint) and score-screen terminology. Acceptance: work through at least three sample days and a map transition without double charging or double awarding.

## D03 [P0] Can available/banked POWA be fractional?

Evidence: RULES, Banked POWA calls it an integer; BALANCE POWA conversion!A1:B16 pays 0.5 for +1 and 1.5 for +3; PENDING 3. Decide: use half-units (e.g., numeric 4.5) versus accumulated halves rounded only at a documented transaction point. Acceptance: +1 panel yields a deterministic bank value and cost affordance check.

## D04 [P0] When do Scrub/Shoot recharge timers run?

Evidence: GDD, SCRUB/SHOOT COUNTER BANK paragraphs suggest start only at 0; the later Timer and counter relations says begin whenever count falls below maximum; RULES Night also says at zero; PENDING 4. Decide: below-max recharge versus zero-only recharge, phase initialization, timer reset/full behavior, and pause. Acceptance: timed state examples for max 1 and max 4 banks.

## D05 [P0] Does counter-capacity upgrading change refill size?

Evidence: GDD, timers grant +1 per completion; BALANCE Upgrade definitions describes increased number of counters “provided when timer reaches” end, while Upgrade Levels names capacity as MAX; PENDING 5. Decide: +1 per completion with larger cap, or a level-dependent burst. Acceptance: upgrade level 3 timer completion at 0, 1, and 3 stored counters.

## D06 [P0] Mud Boy movement distance per 3 seconds?

Evidence: GDD Mud Boys, UI Mud Boys prose: forward 1 panel; ENEMY p. 1 and p. 3: forward 2 spaces/panels; PENDING 6. Decide: 1 or 2; separate speed from action interval. Acceptance: starting cell, position, and cleanliness trace over 9 seconds.

## D07 [P0] Does each Mud Boy always have 3 HP or table-scaled 3/6/9 HP?

Evidence: ENEMY opening “Each Mud Boy has 3 health counters”; ENEMY wave chart and BALANCE Mud boy Waves have 3/6/9; PENDING 7. Decide: authoritative HP source by day/wave. Acceptance: late-wave enemy survives the correct number of shots.

## D08 [P1] Does “wave of 3” override per-wave 3–6 counts?

Evidence: ENEMY p. 2 says “waves of 3”; ENEMY table and BALANCE Mud boy Waves list 3, 4, 5, or 6 Mud Boys per wave and 1–3 waves; PENDING 8. Decide: use explicit workbook Mud boy count and wave count or replace it with fixed triples. Acceptance: daily spawned total equals intended count × waves.

## D09 [P1] What is unique within the same spawn wave?

Evidence: ENEMY p. 2 “cannot spawn in the same panel”; p. 3 “cannot share a row or column”; PENDING 9. All bottom-edge spawns share a row by definition, so the second rule is impossible as written. Decide: distinct edge panels (most natural) versus distinct lane indices or another rule. Acceptance: six enemies can spawn on a 10-panel bottom edge without duplicate positions if required.

## D10 [P0] What happens when Mud Boys move forward into an occupied panel?

Evidence: ENEMY backward collision chain is explicit; forward collision unspecified; PENDING 10. Decide: overlap, block/wait, push chain, reorder, or move simultaneously; what happens at boundary. Acceptance: two adjacent enemies moving forward simultaneously cannot produce nondeterministic state.

## D11 [P0] Can the night end while later Mud Boy waves remain queued?

Evidence: GDD and ENEMY Night Phase end on no active enemies or timer 0; GDD also defines multiple queued 6-second-spaced waves; PENDING 11. Decide: all active and pending waves must be cleared, or defeating current active wave ends night and cancels pending. Acceptance: kill first wave within 2 seconds on a three-wave night and verify intended result.

## D12 [P1] First wave timing versus the night warning?

Evidence: GDD Timer and counter relations sets first wave 2 seconds after warning ends and night clock starts; RULES night sequence and GDD/UI Night overview imply immediate spawn; PENDING 12. Decide: warning text and duration, night-clock start and wave-one delay. Acceptance: timeline in seconds for warning end, t=0, wave 1, wave 2, wave 3.

## D13 [P0] What does TRY AGAIN restore?

Evidence: GDD says full Day 1 reset in one section and last-day rollback/current-map restart elsewhere; MAPS p. 6 says current map or preceding day; RULES later specifies Map-2 entry checkpoint including upgrades, POWA and day count; PENDING 13. Decide: full new-game restart, map-arrival snapshot, previous day, or user-selectable variants, and precisely what is captured. Acceptance: stranded on Map 2, TRY AGAIN preserves/reverts the selected fields consistently.

## D14 [P1] When does day number increment?

Evidence: GDD screen sequence after Score/Continue increments; RULES Upgrade phase increments after GET SCRUBBIN; PENDING 14. Decide: increment at score confirmation, at paid day start, or another event. Acceptance: correct wave row is used on restart/retry and at map transition without skipped numbers.

## D15 [P0] Victory test cadence?

Evidence: GDD and RULES immediate completion mid-day; MAPS allows end-of-day fallback; PENDING 15. Decide: evaluate after each tile update, after each panel action, or at day end. Acceptance: last panel reaches +4 with 30 seconds left; game advances per decision exactly once.

## D16 [P1] Which edges spawn Mud Boys in the demo?

Evidence: ENEMY opening “one of four edges” versus later explicit demo exclusion of top; 90-day table lists only bottom, left, right; PENDING 16. Decide: demo three edges based on table, and note whether future top is a requirement. Acceptance: no top spawn in demo if three-edge version selected.

## D17 [P1] What is the canonical source for timers?

Evidence: GDD mentions absent “timer v2” document; BALANCE Timers!A1:D5 and UI last-page Timers table both specify 3/3/70/45; PENDING 17. Decide: designate BALANCE Timers sheet or a new canonical timer config as authority; retire dangling citation. Acceptance: one configuration source drives visuals, defaults and tests.

## D18 [P1] First-day energy grant and free start representation

Evidence: GDD lightning gives 5 POWA; RULES GAME STARTING POWA explicitly starts account with zero and bypasses paid first-day launch. Decide: story-only 5, real 5 then immediately spend 5, or 0 with free initialization. Acceptance: title→Day 1 yields specified account balance and first scoring behaves consistently.

## D19 [P1] Canonical tile color/grade evaluation for fractional and negative values

Evidence: RULES and MAPS use truncation toward zero; GDD/UI also use “rounding down” phrasing for colors, sometimes with a negative-specific exception. Decide: keep raw float, clamp, then truncate toward zero for tile colors and panel averages, or another exact ordering. Acceptance: raw tile values -0.5, -1.7, +0.5, +1.7 map to expected color levels and panel score values.

## D20 [P0 if D06 selects 2-space move] Does a 2-panel move dirty the skipped intermediate panel?

Evidence: ENEMY p. 3 says only panels a Mud Boy “spawn in, ... move to, ... or pop on or near” are affected, while movement is 2 panels. Decide: apply -1 to destination only, or every traversed panel; also define near-boundary clamping and reach-the-end pop. Acceptance: known 2-cell leap dirtying exactly intended tiles.

## D21 [P1] Difficulty for day 91 and beyond

Evidence: ENEMY prose says reuse day 90 conditions; Mud boy Waves!A92:F92 has a dedicated >90 row with bottom→top while day 90 is right→left. Decide: reuse literal day-90 record (right, 4, 9, 3) or the dedicated >90 record (bottom, 4, 9, 3). Acceptance: schedule lookup for 90, 91 and 120.

## D22 [P0 if Wax is in demo] What is awarded by a Wax tier purchase?

Evidence: BALANCE Upgrade Levels Wax rows L1=1, L2=2, L3=3 charges; RULES treats Wax as repeatable consumable counters, not toggled or maintained. Decide: buying L2 awards 2 new counters, brings balance to 2, or increases reusable capacity/quantity; whether sequential unlocking applies to Wax, and whether same tier can be repurchased. Acceptance: sequence of 3 purchase/use/day transitions reports exact tokens.

## D23 [P0] How to settle POWAIN on instant map victory before normal night/score?

Evidence: RULES completion sequence says immediate map victory triggers Score with MAX POWAIN; GDD says NEXT MAP on victory mid-day; usual POWAIN scoring is at end of night. Decide: credit once immediately, skip night, show score, select map, or preserve the usual night. Acceptance: final scrub produces exactly one award and no stale scheduled Mud Boys.

## D24 [P2] Full-release save/load rules and demo refresh behavior

Evidence: RULES says demo loses state when closed, full version save and load on a chosen day. Decide later: browser refresh semantics, save format, checkpoint moment, version migrations; no online account is mandated. Acceptance: requirements explicitly distinguish demo run-only state from later persistence.

## D25 [P1] When does a newly spawned Mud Boy dirty its first panel?

Evidence: GDD/UI says spawn immediately applies -1; ENEMY p. 1 says it applies -1 in its initial panel if it remains without being shot and moved backward, then moves. Decide: -1 on spawn, after first 3-second interval, or only when enemy succeeds in taking its first forward action; handle enemies shot off before movement. Acceptance: instant spawn→immediate shot off-map produces intended number of dirt events (0 or 1).

## D26 [P1] Reload/full-bank logic across phase transitions and pause

Evidence: GDD says counter banks refill at start of needed phases, timers start when deficit, carryover never occurs. Missing: precise time state on day→night and night→next day, pausing during animation, and behavior if timer matures at phase end. Decide: deterministic event ordering and reset of counters/timer progress. Acceptance: boundary-frame test confirms no double-awarded counter and never exceeds cap.

## D27 [P2] Map 2 viewport, scaling and input mapping

Evidence: GDD/MAPS require same sprite/panel size and a larger 25×25 map centered on screen. No camera pan, viewport or zoom specification provided. Decide before UI build: fixed viewport with pan/scroll, bigger canvas, or responsive scaling, at desktop target resolution. Acceptance: player can access every Map 2 panel and click every Mud Boy despite larger map.

## D28 [P2] Audio, asset licensing, and optional UI content

Evidence: UI/GDD plan music/rhythm, Options audio sliders disabled in demo, finished art concepts are incomplete. Decide later: asset sources/licenses, exact animation frames, music tempo and whether audio affects gameplay timing. Acceptance: demo is playable muted and has no unlicensed placeholders.

## D29 [P2] Implementation architecture and Azure deployment choices

Evidence: project intention is web-link gameplay, Git source, low Azure cost, AI-assisted coding. No engine, framework, hosting service, estimated scale or billing cap is specified. Decide before build: app architecture, test runner, data config format, hosting and security rules. Acceptance: reproducible local startup + CI deploy, documented billing guardrails.

# Most valuable decisions to settle first

First pass D01–D05, D06–D07, D10–D13, D15, D22–D23, D25 so the core loop and account transactions have one possible interpretation. Next settle D08–D09, D14, D16–D21, D26 for deterministic simulation; then D24, D27–D29 for product/platform packaging.

# Validation scenario set for reviewer/developer

1. Initial Map 1 panel cleaned once: center +1, border +0.5, panel rating truncates to 0, no POWAIN until score and effective panel reaches +1.

2. Several panels at +1/+3/+4: calculate expected 0.5+1.5+2 = 4 POWAIN, then separately verify chosen bank transaction ordering.

3. One panel at maximum +4, Wax applied, Mud Boy traverses and pops nearby: wax remains +4/pink, all other affected unprotected tiles reduce/clamp correctly.

4. No Scrub counters, moving onto a clean +4 panel with Retractable Bristles: no cost; moving into dirty panel: denied until recharge.

5. Knock back enemy from edge: no pop or cleanliness effect; show SPLAT! text and resolve enemy list.

6. Two Mud Boys chain push into occupied cells and edge: only directly shot enemy loses HP; all resulting placements deterministic.

7. Clear first wave on a night with three waves queued: night-end result matches D11; later waves are neither duplicated nor silently discarded unless intended.

8. Trigger mid-day map completion; check one-time POWAIN award and next-map upgrades/day state.

9. Buy an upgrade, disable it, keep unlock, pay no maintenance for disabled tier; lowering equipped level to earlier tier uses that tier's maintenance cost only.

10. Reach insufficient POWA on Map 2 then TRY AGAIN: exact rollback state matches D13; repeatable without resource duplication.

# Source drift and accuracy caution

The PENDING document is itself an older issue log, not a source of current mechanic truth. Its item 1 claims “GDD excludes WAX” / “workbook marks WAX DEMO,” but the currently included CLEAN GDD says “including WAX” and the currently included CLEAN workbook labels every upgrade FULL. This handoff deliberately records that mismatch instead of repeating the obsolete claim as a verified contradiction. Recheck every item against current attached files before changing production code.